VILLAGE OF WRIGHTSTOWN

VILLAGE BOARD MINUTES

The regular monthly meeting of the Village Board of the Village of Wrightstown was held at the Village Hall, 352 High St, on Tuesday 11/03/15 and was called to order at 6:59 pm by Village President Dean Erickson.

Roll Call: Present – Dean Erickson, Sue Byers, Quinn Cavanaugh, Karen Curry, Mark Leonard,

Terry Schaeuble, Village Administrator Steve Johnson

Absent – Scott Reignier

Also present: Ed Byrne (Brillion News); Tom Collins (Wrightstown Area Spirit); Public Works Director Travis Coenen; Police Chief Perry Kingsbury; Fire Chief Mike Schampers, Dan Fritsch.

MINUTES - - None at this time.

VOUCHERS - - Motion by S Byers, second by T Schaeuble to approve the vouchers as submitted.  Motion carried.

WALK-INS - - Dan Fritsch – Thanked the board for the flowers in the passing of his mother-in-law.  Continued with questions regarding the 2016 budget dollars specifically about the Police Dept and potential alternatives that could be reviewed as well as the Clerk/Treasurer assistance for elections.

CORRESPONDENCE - - Wrightstown Sno-Rovers – Thank you letter for allowing the snowmobilers to use the Village streets with appreciation for assistance in making the trails available to all.

VILLAGE ADMINISTRATOR - - S Johnson provided the following report:

1.  On October 19th the CDA met to consider and approve Bellin Health installing a concrete pad on which to park a mobile mammography/bone density unit at their Wrightstown site.  The mobile unit will be utilized on a one (1) day a week schedule for about 4 hours.

2.  A brief staff meeting was held on October 26th with only the Police Chief and Administrator attending.

3.  A meeting was held with staff members and representatives from Green Bay Water Utility on October 28th to discuss various aspects of GBWU taking over the Water & Sewer billings.  Looking to bring this before the Village Board later in November.

COMMITTEE REPORTS

FINANCE - -

Land Lease with Milk Source – Motion by S Byers, second by K Curry to table the action on the land lease with Milk Source for 30.028 acres (Parcels 300010500 and VW-189-2) for future

Development within TID #3.  Motion carried.

Authorize DPW Director to Submit Plow Truck RFP to Prospective Vendors – Motion by S Byers, second by K Curry to approve the authorization for the DPW Director to submit plow truck RFP’s to prospective vendors.  Motion carried.

Request for Payments to Robert E Lee & Associates for Engineering Services – Motion by S Byers, second by Q Cavanaugh to approve the request for payments to Robert E Lee & Associates for engineering services for Watermain Transmission construction administration - $6,415.00; observation - $22,357.54; and SDWLP administration - $475.00.  Total $29,247.54.  Motion carried.

Oudenhoven Construction Change Order No. 3 – Motion by S Byers, second by T Schaeuble to approve Oudenhoven Construction Change Order No. 3 to incorporate Work Change Directive No. 3 (vegetation & stone required by Ashwaubenon zoning review - $570.00), Work Change Directive No. 4 (flow meter changes per drawings not specs - $4,357.00), and additional equipment/component wiring - $721.00.  Total $5,648.00.  Motion carried.

Oudenhoven Construction Pay Request No. 4 – Motion by S Byers, second by Q Cavanaugh to approve Oudenhoven Construction pay request No. 4 for the 2015 Meter Station Construction project in the amount of $132,486.97.  Motion carried.

Owner Purchased Material Invoices for the 2015 Meter Station Construction Project – Motion by S Byers, second by T Schaeuble to approve owner purchased material invoices for the 2015 Meter Station Construction project for the vendor and amounts as follows:  Ferguson Waterworks -            $ -2,621.72 (credit); First Supply - $9,521.72.  Total $6,900.  Motion carried.

Note:  D Erickson provided full disclosure that he is not affiliated in any way, shape or form with Ferguson Waterworks.

Owner Purchased Material Invoices for the 2015 Transmission Pipeline Construction Project – Motion by S Byers, second by Q Cavanaugh to approve owner purchased material invoices for the 2015 Transmission Pipeline Construction project for the vendor and amounts as follows:  Ferguson Waterworks - $598,826.44.  Motion carried.

Operator’s License for License Years 2015-2017 – Motion by S Byers, second by T Schaeuble to approve the Operator’s License for license years 2015-2017 for Kyle Leurquin.  Motion carried.

PERSONNEL - -

Resignations of Part-time Police Office Peter Warning and Full time Public Works Richard Heinritz – Motion by K Curry, second by Q Cavanaugh to accept the resignations of Part time Police Office Peter Warning effective 10/26/15 and Full time Public Works employee Richard Heinritz effective 10/30/15.  Motion carried.

Resolution No. 11032015 WI Dept of Employee Trust Funds – Motion by K Curry, second by S Byers to approve Resolution No. 11032015 WI Dept of Employee Trust Funds Existing Employer Option Selection for WI Public Employers’ Group Health Insurance Program participation in the Traditional HMO-Standard PPO with Dental, P02.  Motion carried.

#### PUBLIC SAFETY - -

Fire Department Comments – None at this time.

Police Department Comments – None at this time.

PARKS & RECREATION - - Nothing to report at this time.

PUBLIC WORKS & UTILITIES - -

Director Public Works Report – T Coenen provided the following report:

1.  Staff overtime hours for the month of September totaled 32 scheduled hours and no call in hours.

2.  Solid waste curbside tonnage for the month of September totaled 61.29 tons and recycle tonnage collected was 17.13 tons.  (Items 1 & 2 will always list the prior month totals.)

T Coenen also explained the compost site construction.  Asphalt will be installed next week with the blocks to be set later.  The east round-about is steadily progressing for completion by the end of the month.  The area by High Street will be paved next week.  The downtown area will have a top coat of asphalt to get through the winter with final construction in the spring.  The CTH U round-about has had some complaints by truck drivers that say the radius is too hard to maneuver.  This could be due to the driver and speed.

REGIONAL PLANNING - - Nothing to report at this time.

ADJOURN - - Motion by T Schaeuble, second by Q Cavanaugh to adjourn.  Motion carried.  (Adjourned 7:40 pm)

_________________________________________

Jean A Brandt			      Clerk/Treasurer